**Meeting time:** Tuesdays at 7:00pm (flexible if need be; check-in meetings under an hour)

**Attendance:**  Tyler, Stacey, Yousef, Stanley, Alexis

**Agenda:**

* New Gantt chart — not sure if I can invite more than 2 people…
  + Screenshot on the 2nd page
* Status updates

**Backend/DB — Stacey:**

* Updates?
* Endpoints

Login

Search\_skill

Search\_name

Create\_account

* + First AND Last name in each table
  + Change password field to “hashed password” field
    - MD5 Hashed passwords are all the same length
    - Frontend — look into limiting password size
      * Frontend will hash password before sending to DB
* **To-do: Send Tyler a screenshot of DB tables and/or list of columns**

**API — Alexis & Stacey:**

* Updates?
  + Send Stacey your SwaggerHub email if you want access to our API
  + Login endpoint is complete!
    - Under the endpoints folder on GitHub
  + Search (by name or skill) returns each person’s contact info that matches the data that was searched for
    - Ex: Searching “JavaScript” returns all people who have JavaScript listed as a skill
    - Ex: Searching “Stacey” returns all people whose name is “Stacey” (first or last)
* What are all of the API endpoints that have been (or will be) made?
  + search\_skill: search for a specific skill
  + search\_name: search for a specific name
  + Create\_account: create an account
  + Login: login to your existing account
* **To-do: Meeting tomorrow after class**

**Frontend — Stanley & Yousef:**


* Login form
  + Screenshot posted on Discord
* Create account form
* Need to develop contactManager

**Milestones for the next week (up to Sep. 8):**

* Backend:
  + Update password to “hashed\_pass” with standard size from MD5
* API: Continue developing endpoints
  + Finish Create\_account and pass to frontend to link
* Frontend: Continue development
  + Link to login API endpoint
  + Keep developing pages
    - ContactManager page
      * Adding/deleting
      * How things will look on the actual page

**Search box idea:**

|  |  |  |  |
| --- | --- | --- | --- |
| Name: | | Skill: | **Search** |

**Gantt chart photo:**